Restaurant Hype Networks

GraphRAG System Build Plan

Influence, Homophily & Cluster Dynamics in Austin's Restaurant Ecosystem

Cursor Development Specification

Full-Stack Application with Graph Knowledge Base & Interactive Frontend

Prepared by: Zac

March 2026

# 1. Executive Summary

This document is a comprehensive build specification for developing a GraphRAG (Graph Retrieval-Augmented Generation) system that models Austin's restaurant hype ecosystem. The application combines network science, knowledge graph construction, and LLM-powered natural language querying over a graph database, served through an interactive React frontend.

The system ingests Yelp Open Dataset review data, constructs bipartite and projected networks of restaurants and reviewers, runs centrality, community detection, and influence analysis, then exposes the entire knowledge graph through a conversational AI interface where users can ask questions like:

- "Which restaurants bridge the BBQ and fine dining clusters?"

- "Who are the top 5 influencer reviewers by eigenvector centrality?"

- "Show me the temporal spread pattern for [Restaurant X]'s hype"

- "What k-core do the elite foodie reviewers belong to?"

Target Stack: Python (FastAPI) + Neo4j + LangChain/LlamaIndex GraphRAG + React/Next.js + D3.js/Cytoscape.js

Data Foundation: Yelp Open Dataset (validated via the uploaded EDA notebook for Philadelphia; retarget to Austin or use Philly if Austin data is insufficient)

# 2. System Architecture

The system follows a layered architecture with clear separation between data ingestion, graph storage, RAG intelligence, and presentation layers.

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Data Ingestion | Python, Pandas, NetworkX | Parse Yelp JSON, build networks, compute graph metrics |
| Graph Database | Neo4j (AuraDB or local Docker) | Store nodes (restaurants, reviewers), edges (reviews, friendships), and computed properties |
| GraphRAG Engine | LangChain + Neo4j GraphCypherQAChain or LlamaIndex KnowledgeGraphIndex | Translate natural language queries to Cypher, retrieve subgraphs, generate answers with LLM context |
| API Layer | FastAPI | REST + WebSocket endpoints for queries, graph data, and streaming LLM responses |
| Frontend | Next.js 14 + React | Chat interface, interactive graph visualizations, dashboards |
| Visualization | Cytoscape.js / D3-force / Sigma.js | Interactive network rendering, community overlays, temporal animations |

## 2.1 Data Flow

The pipeline follows this sequence from raw data to user-facing insights:

- Yelp JSON files are parsed and filtered to target city restaurants/food businesses

- Bipartite network (reviewer-restaurant) is constructed with review metadata as edge attributes

- Unipartite projections are computed (restaurant-restaurant via shared reviewers, reviewer-reviewer via shared restaurants)

- Graph metrics are calculated: centrality (degree, betweenness, eigenvector), k-core decomposition, community labels (Louvain)

- All nodes, edges, and computed properties are loaded into Neo4j

- GraphRAG layer indexes the graph schema and creates Cypher query generation chain

- FastAPI serves both direct graph queries and RAG-powered natural language endpoints

- Frontend renders chat UI, network visualizations, and analytical dashboards

# 3. Project Structure

The following monorepo structure organizes the project into clear domains. Each directory maps to a development phase.

| Path | Purpose |
| --- | --- |
| restaurant-hype-graphrag/ | Monorepo root |
| data/raw/ | Yelp JSON files (gitignored) |
| data/processed/ | Cleaned CSVs, edge lists, node attribute files |
| data/neo4j-import/ | Neo4j bulk import CSVs |
| pipeline/ | Python data pipeline package |
| pipeline/ingest.py | Parse Yelp JSON, filter to target city |
| pipeline/network.py | Build bipartite & projected networks (NetworkX) |
| pipeline/metrics.py | Compute centrality, k-core, communities |
| pipeline/temporal.py | Time-windowed growth analysis, influence vs homophily tests |
| pipeline/load_neo4j.py | Bulk load graph into Neo4j |
| pipeline/config.py | City, paths, thresholds, Neo4j connection |
| graphrag/ | RAG engine package |
| graphrag/schema.py | Neo4j schema introspection for LLM context |
| graphrag/cypher_chain.py | LangChain GraphCypherQAChain wrapper |
| graphrag/prompts.py | System prompts, few-shot Cypher examples |
| graphrag/retriever.py | Hybrid retriever (Cypher + vector similarity) |
| api/ | FastAPI application |
| api/main.py | App entrypoint, CORS, middleware |
| api/routers/chat.py | POST /chat — GraphRAG query endpoint |
| api/routers/graph.py | GET /graph/* — nodes, edges, communities |
| api/routers/metrics.py | GET /metrics/* — centrality, k-core data |
| api/routers/temporal.py | GET /temporal/* — time series data |
| frontend/ | Next.js 14 application |
| frontend/src/app/ | App router pages |
| frontend/src/components/ | React components |
| frontend/src/components/ChatPanel.tsx | Conversational RAG interface |
| frontend/src/components/GraphCanvas.tsx | Cytoscape.js network visualization |
| frontend/src/components/DashboardCards.tsx | KPI cards & summary stats |
| frontend/src/components/TemporalSlider.tsx | Time-window animation control |
| frontend/src/components/CommunityOverlay.tsx | Community coloring & filtering |
| docker-compose.yml | Neo4j + API + Frontend services |
| .env.example | Environment variable template |
| pyproject.toml | Python project config |
| README.md | Project overview & setup instructions |

# 4. Phased Build Plan

The build is structured into 6 phases. Each phase is independently testable and produces working outputs. Cursor should execute these in order, committing after each phase.

| Phase | Name | Est. Duration | Key Deliverables |
| --- | --- | --- | --- |
| 1 | Data Pipeline & Network Construction | 2–3 days | Cleaned data, NetworkX graphs, computed metrics CSVs |
| 2 | Neo4j Graph Database | 1–2 days | Populated Neo4j with full graph + indexes |
| 3 | GraphRAG Engine | 2–3 days | Working NL-to-Cypher pipeline with few-shot prompts |
| 4 | FastAPI Backend | 1–2 days | REST API serving graph data + RAG responses |
| 5 | React Frontend | 3–4 days | Interactive chat + graph viz + dashboards |
| 6 | Polish & Deploy | 1–2 days | Docker Compose, README, demo mode |

## 4.1 Phase 1: Data Pipeline & Network Construction

Goal: Transform raw Yelp JSON into clean network data structures with all graph metrics pre-computed. This phase directly extends the validated EDA notebook.

### 4.1.1 Ingest Module (pipeline/ingest.py)

Cursor instructions:

- Load yelp_academic_dataset_business.json, filter to TARGET_CITY where categories contain Restaurant|Food|Bar|Cafe|Coffee (matching the EDA pattern)

- Load yelp_academic_dataset_review.json, streaming line-by-line (the EDA showed this is necessary for the 7M+ review file), keeping only reviews for city restaurants

- Load yelp_academic_dataset_user.json, filtering to users who reviewed in the target city

- Parse friend lists using the comma-separated string format discovered in the EDA

- Extract categories into a list column for each business

- Output: city_businesses.csv, city_reviews.csv, city_users.csv in data/processed/

### 4.1.2 Network Construction (pipeline/network.py)

Cursor instructions:

- Build bipartite graph B with reviewer nodes and restaurant nodes, edges from reviews with attributes: stars, date, review_id

- Add node attributes: restaurants get name, categories, stars, review_count; reviewers get review_count, friend_count, is_elite, yelping_since

- Project to unipartite restaurant-restaurant graph: edge weight = number of shared reviewers, threshold at min 3 shared reviewers (tunable in config)

- Project to reviewer-reviewer graph via shared restaurants (threshold min 5 shared restaurants)

- Build social friend graph: edges between users who are friends AND both reviewed in city (the EDA showed this "internal friends" check is critical)

- Save all graphs as edge lists and node attribute CSVs

### 4.1.3 Metrics Computation (pipeline/metrics.py)

Cursor instructions — compute and attach as node/edge attributes:

- Degree centrality on bipartite (reviewer degree = restaurants visited, restaurant degree = unique reviewers)

- Betweenness centrality on projected restaurant graph (identifies cross-cluster bridges)

- Eigenvector centrality on projected restaurant graph (prestige via influential reviewers — the "A-Ha #1" from the proposal)

- K-core decomposition: assign k-core number to each node in both projections

- Community detection via Louvain on restaurant projection — label each restaurant with community_id

- Community detection on reviewer social graph — label reviewers

- Modularity score for the detected communities

### 4.1.4 Temporal Analysis (pipeline/temporal.py)

Cursor instructions:

- For each restaurant, compute monthly cumulative review count to create growth curves

- Identify "hype events": months where a restaurant's review velocity exceeds 2 standard deviations above its rolling mean

- For each hype event, capture the set of reviewers in that window and compute their average centrality

- Implement the homophily vs influence test from the proposal: P(visit at t+1 | friend visited at t) vs P(visit at t+1 | no friend visited)

- Compute Jaccard similarity between friends vs random pairs (extending the EDA's Section 6 homophily preview)

- Output: temporal_growth.csv, hype_events.csv, influence_test_results.json

### 4.1.5 Validation Checklist

After Phase 1, verify these outputs exist and pass sanity checks:

- city_businesses.csv has 200+ restaurants with populated categories

- Bipartite graph has thousands of edges (EDA showed ~300K+ for Philadelphia)

- Projected restaurant graph is connected (largest component > 80% of nodes)

- Centrality distributions are reasonable (no single node dominating)

- At least 3 distinct Louvain communities detected

- Hype events identified for at least 10 restaurants

## 4.2 Phase 2: Neo4j Graph Database

Goal: Load the complete network into Neo4j with proper schema, indexes, and relationships so the GraphRAG layer can query it efficiently.

### 4.2.1 Schema Design

Cursor should create these node labels and relationship types:

| Node Label | Key Properties | Source |
| --- | --- | --- |
| Restaurant | business_id, name, stars, review_count, categories[], latitude, longitude, degree_centrality, betweenness, eigenvector, k_core, community_id | city_businesses.csv + metrics |
| Reviewer | user_id, name, review_count, friend_count, is_elite, yelping_since, degree_centrality, k_core, community_id | city_users.csv + metrics |
| Category | name | Extracted from business categories |
| Community | community_id, size, density, label (auto-generated from dominant category) | Louvain output |
| HypeEvent | restaurant_id, start_month, peak_month, velocity_zscore, trigger_reviewer_ids[] | hype_events.csv |

| Relationship | Direction | Properties |
| --- | --- | --- |
| REVIEWED | Reviewer → Restaurant | stars, date, review_id, text_snippet (first 200 chars) |
| FRIENDS_WITH | Reviewer ↔ Reviewer | mutual (boolean) |
| SHARED_REVIEWERS | Restaurant ↔ Restaurant | weight (count), jaccard_similarity |
| IN_CATEGORY | Restaurant → Category | primary (boolean) |
| BELONGS_TO | Restaurant → Community | membership_strength |
| BRIDGES | Restaurant → Community (x2) | betweenness_contribution (for cross-cluster bridges) |

### 4.2.2 Load Script (pipeline/load_neo4j.py)

Cursor instructions:

- Use py2neo or the official neo4j Python driver

- Create uniqueness constraints on Restaurant(business_id), Reviewer(user_id), Category(name)

- Create indexes on Restaurant(community_id), Restaurant(k_core), Reviewer(is_elite)

- Bulk load using UNWIND + MERGE pattern for performance (not individual CREATE statements)

- Load in order: Categories → Restaurants → Reviewers → REVIEWED edges → FRIENDS_WITH edges → SHARED_REVIEWERS edges → Community nodes → BELONGS_TO/BRIDGES edges → HypeEvent nodes

- Add a full-text index on Restaurant(name) for fuzzy search from the chat interface

### 4.2.3 Validation

- Run MATCH (n) RETURN labels(n), count(*) — verify all node types present

- Run MATCH ()-[r]->() RETURN type(r), count(*) — verify all relationship types

- Test query: MATCH (r:Restaurant) WHERE r.betweenness > 0.1 RETURN r.name, r.betweenness ORDER BY r.betweenness DESC LIMIT 10

- Test query: MATCH (r:Restaurant)-[:BELONGS_TO]->(c:Community) RETURN c.community_id, count(r), collect(r.name)[..5]

## 4.3 Phase 3: GraphRAG Engine

Goal: Build a natural language to Cypher query pipeline that lets users ask questions about the restaurant network and get grounded, graph-aware answers.

### 4.3.1 Schema Introspection (graphrag/schema.py)

Cursor instructions:

- Query Neo4j for node labels, relationship types, property keys, and sample values

- Format as a structured schema string that gets injected into the LLM system prompt

- Cache the schema (it won't change between queries)

### 4.3.2 Cypher Generation Chain (graphrag/cypher_chain.py)

Cursor instructions — use LangChain's GraphCypherQAChain or build a custom chain:

- System prompt includes: graph schema, domain context ("This is a restaurant network where nodes are restaurants and reviewers..."), and output format instructions

- Few-shot examples are critical — include at least 15 question-Cypher pairs covering all the analysis types from the proposal

- Use Claude (claude-sonnet-4-20250514) as the LLM for Cypher generation and answer synthesis

- Implement query validation: parse generated Cypher, check for syntax errors, retry up to 2 times on failure

- Implement a result formatter that converts Neo4j records into natural language + optional structured data for visualization

### 4.3.3 Few-Shot Prompt Examples (graphrag/prompts.py)

These are the critical few-shot examples Cursor should embed. Each maps a natural language question to the correct Cypher query:

| User Question | Cypher Query Pattern |
| --- | --- |
| "Top 10 restaurants by eigenvector centrality" | MATCH (r:Restaurant) RETURN r.name, r.eigenvector ORDER BY r.eigenvector DESC LIMIT 10 |
| "Which restaurants bridge BBQ and fine dining?" | MATCH (r:Restaurant)-[:BELONGS_TO]->(c1:Community), (r)-[:BELONGS_TO]->(c2:Community) WHERE c1 <> c2 AND ... RETURN r.name, r.betweenness |
| "Who are the elite foodie influencers?" | MATCH (rev:Reviewer) WHERE rev.is_elite AND rev.k_core >= 5 RETURN rev.name, rev.eigenvector, rev.k_core ORDER BY rev.eigenvector DESC |
| "Show the hype timeline for [restaurant]" | MATCH (h:HypeEvent)-[:TRIGGERED_AT]->(r:Restaurant {name: $name}) RETURN h.start_month, h.velocity_zscore |
| "What community is [restaurant] in?" | MATCH (r:Restaurant {name: $name})-[:BELONGS_TO]->(c:Community) RETURN c.label, c.size, c.density |
| "Friends vs random Jaccard similarity" | Return pre-computed influence_test_results from the temporal analysis |
| "Restaurants in k-core 8 or higher" | MATCH (r:Restaurant) WHERE r.k_core >= 8 RETURN r.name, r.k_core, r.community_id |
| "Customer Influence Value — top reviewers" | MATCH (rev:Reviewer)-[:REVIEWED]->(r:Restaurant) WITH rev, count(DISTINCT r) AS reach, rev.betweenness AS btw RETURN rev.name, reach, btw ORDER BY btw DESC |

### 4.3.4 Hybrid Retriever (graphrag/retriever.py)

Cursor instructions for enhanced retrieval:

- Primary path: NL → Cypher → Neo4j → results → LLM synthesis

- Fallback path: if Cypher generation fails, use keyword extraction + full-text search on restaurant names

- For questions about concepts (e.g. "what is homophily?"), detect non-graph questions and answer directly from LLM knowledge

- Return structured metadata alongside the answer: {answer, cypher_used, nodes_returned, visualization_hint}

- visualization_hint tells the frontend what to render: 'table', 'network_subgraph', 'bar_chart', 'timeline'

## 4.4 Phase 4: FastAPI Backend

Goal: Expose the GraphRAG engine and direct graph data through a clean REST API.

### 4.4.1 API Endpoints

Cursor should implement these routes:

| Method | Path | Description | Response Shape |
| --- | --- | --- | --- |
| POST | /api/chat | Send NL query to GraphRAG engine | {answer, cypher, viz_hint, data} |
| GET | /api/graph/nodes | Paginated node list with filters (type, community, k_core_min) | {nodes[], total, page} |
| GET | /api/graph/edges | Edge list for a subgraph (by node IDs or community) | {edges[], nodes[]} |
| GET | /api/graph/community/{id} | Full community detail: members, internal density, bridges | {community, restaurants[], bridges[]} |
| GET | /api/metrics/centrality | Top-N nodes by centrality type (degree¦betweenness¦eigenvector) | {rankings[]} |
| GET | /api/metrics/kcore | K-core shell distribution | {shells: {k: count}} |
| GET | /api/temporal/growth/{biz_id} | Monthly review growth for one restaurant | {months[], counts[], hype_events[]} |
| GET | /api/temporal/influence-test | Pre-computed homophily vs influence results | {friend_jaccard, random_jaccard, ratio, p_value} |
| GET | /api/stats | Dashboard summary: total nodes, edges, communities, top metrics | {summary} |

### 4.4.2 Implementation Notes

- Use async Neo4j driver (neo4j[async]) for non-blocking queries

- Implement streaming for /api/chat using Server-Sent Events so the LLM answer streams to the frontend

- Add CORS middleware allowing localhost:3000 (Next.js dev server)

- Cache graph stats and centrality rankings (they don't change between pipeline runs)

- Add request validation with Pydantic models for all endpoints

- Environment config via .env: NEO4J_URI, NEO4J_PASSWORD, ANTHROPIC_API_KEY, TARGET_CITY

## 4.5 Phase 5: React Frontend

Goal: Build an interactive single-page application with a chat panel, network visualization, and analytical dashboards.

### 4.5.1 Layout & Pages

Cursor should use Next.js 14 App Router with a split-panel layout:

- Left panel (collapsible, ~35% width): Chat interface for GraphRAG queries

- Right panel (~65% width): Tabbed view with Graph, Dashboard, and Temporal tabs

- Mobile: stacked layout with bottom nav

- Dark theme with accent colors matching Yelp brand (red, navy, cream)

### 4.5.2 Component Specifications

ChatPanel.tsx

- Message history with user/assistant bubbles

- Streaming response display (consume SSE from /api/chat)

- When the assistant returns viz_hint, auto-switch the right panel to the relevant tab and highlight the referenced data

- Show the generated Cypher query in a collapsible "Show Query" block under each response

- Suggested starter questions as clickable chips: "Top bridges", "Elite foodies", "Hype patterns"

GraphCanvas.tsx

- Use Cytoscape.js (cytoscape-react wrapper) for the network rendering

- Default view: projected restaurant-restaurant graph colored by Louvain community

- Node size proportional to eigenvector centrality

- Edge thickness proportional to shared reviewer count

- Click a node to see: name, stars, centrality scores, community, k-core, recent reviews

- Click an edge to see: shared reviewer count, Jaccard similarity

- Filter controls: by community, by k-core minimum, by category

- Layout algorithm: force-directed (COSE-Bilkent) with community-aware grouping

- Highlight mode: when a chat query returns specific nodes, pulse-highlight them on the graph

DashboardCards.tsx

- KPI row: total restaurants, reviewers, communities, avg clustering coefficient

- Centrality distribution chart (histogram or violin plot using Recharts)

- Community size bar chart

- K-core shell plot (nested rings visualization)

- Top 10 tables: by degree, betweenness, eigenvector (clickable to focus in graph)

TemporalSlider.tsx

- Time range slider (month/year) that filters the graph to only show edges/nodes active in that window

- Play/pause animation showing network growth over time

- Hype event markers: when a restaurant hits a hype event month, flash its node

- Line chart overlay showing cumulative review curves for selected restaurants

CommunityOverlay.tsx

- Toggle to show community boundaries as convex hulls on the graph

- Community summary panel: dominant categories, internal density, bridge restaurants

- Cross-community flow visualization: Sankey or chord diagram showing reviewer flow between communities

### 4.5.3 State Management

- Use Zustand for global state: selected nodes, active community filter, time window, chat history

- Graph data fetched once on mount, cached in store

- Chat-to-graph coordination: when RAG returns node IDs, dispatch to graph store to trigger highlights

### 4.5.4 Dependencies

Cursor should install these packages:

- cytoscape, react-cytoscapejs, cytoscape-cose-bilkent (graph rendering)

- recharts (charts and histograms)

- zustand (state management)

- tailwindcss (styling)

- framer-motion (animations)

- lucide-react (icons)

- eventsource-parser (SSE streaming)

## 4.6 Phase 6: Polish & Deploy

Goal: Containerize, document, and prepare a demo-ready deployment.

### 4.6.1 Docker Compose

Cursor should create a docker-compose.yml with three services:

- neo4j: official Neo4j image with volume mount for data persistence, APOC plugin enabled

- api: Python FastAPI container, depends_on neo4j, exposes port 8000

- frontend: Node.js container building Next.js, depends_on api, exposes port 3000

- Include a .env.example with all required variables

- Add a Makefile with: make setup, make pipeline (run data pipeline), make up (docker compose), make seed (load Neo4j)

### 4.6.2 Demo Mode

- If no Yelp data is present, fall back to a pre-computed sample dataset (~50 restaurants, ~500 reviewers) shipped in data/demo/

- This allows anyone to clone and run without downloading the full Yelp dataset

### 4.6.3 README

- Project overview with architecture diagram (Mermaid)

- Quick start: docker compose up or manual setup steps

- Screenshots of the frontend

- Research context: link the hypothesis framework from the proposal document

# 5. Key Technical Decisions & Rationale

| Decision | Choice | Rationale |
| --- | --- | --- |
| Graph DB | Neo4j | Native graph traversal, mature Cypher language, excellent LangChain integration for GraphRAG. Free tier (Aura) available. |
| RAG Framework | LangChain GraphCypherQAChain | Purpose-built for NL-to-Cypher. Handles schema injection, query validation, and answer synthesis. Alternative: LlamaIndex KnowledgeGraphIndex if more flexibility needed. |
| LLM | Claude (claude-sonnet-4-20250514) | Strong Cypher generation, cost-effective for repeated queries. Use as both the query generator and answer synthesizer. |
| Network Library | NetworkX | Already validated in the EDA notebook. Handles bipartite projections, centrality, k-core, Louvain natively. No need for heavier alternatives at this scale. |
| Frontend Graph Viz | Cytoscape.js | Best React integration (react-cytoscapejs), handles thousands of nodes, COSE-Bilkent layout clusters communities naturally, extensive styling API. |
| City Target | Austin (fallback: Philadelphia) | Proposal targets Austin, but the EDA validated Philadelphia. If Austin data in Yelp Open Dataset is insufficient (<200 restaurants), use Philadelphia where data quality is proven. |

# 6. Hypothesis-to-Feature Mapping

Each hypothesis from the research proposal maps directly to a queryable feature in the system:

| Hypothesis | GraphRAG Query Path | Frontend Display |
| --- | --- | --- |
| H1: High betweenness → hype | MATCH (r:Restaurant) WHERE r.betweenness > threshold RETURN r with hype_event count | Scatter plot: betweenness vs hype event count |
| H2: Bipartite reveals more cross-cluster connections | Compare SHARED_REVIEWERS edges crossing communities vs within | Network view with cross-community edges highlighted |
| H3: Homophily explains clustering, influence explains breakout | Return influence_test_results + temporal patterns | Side-by-side: Jaccard distributions + temporal cascade viz |
| H4: High k-core → faster growth | MATCH (r:Restaurant) RETURN r.k_core, avg(growth_rate) | Box plot: growth rate by k-core shell |

# 7. Cursor Agent Instructions

These are meta-instructions for Cursor's AI agent to follow during development:

General Principles:

- Work in phases. Complete and test each phase before moving on.

- Use Python 3.11+, type hints throughout, Pydantic for all data models.

- Write docstrings for every function and class.

- Create a pytest test for each pipeline module (test with small synthetic data, not the full Yelp dataset).

- Use async where possible in the API layer.

- Frontend: TypeScript strict mode, no 'any' types.

- Commit message format: 'phase-N: brief description'

Common Pitfalls to Avoid:

- Do NOT try to load all 7M reviews into memory at once. Stream and filter as shown in the EDA notebook.

- Do NOT use WidthType.PERCENTAGE in any docx tables (breaks in Google Docs).

- Do NOT hardcode Neo4j credentials — use environment variables.

- Do NOT create separate CSS files for Next.js components — use Tailwind utility classes.

- Do NOT use localStorage in any React components that might become artifacts.

- Do NOT build the frontend graph viz with D3 from scratch — use Cytoscape.js with the React wrapper.

- Do NOT skip the schema introspection step in GraphRAG — the LLM needs the full schema to generate valid Cypher.

Environment Setup (first Cursor action):

- python -m venv .venv && source .venv/bin/activate

- pip install pandas networkx python-louvain scikit-learn neo4j langchain langchain-anthropic fastapi uvicorn python-dotenv pydantic

- npx create-next-app@latest frontend --typescript --tailwind --app --src-dir

- cd frontend && npm install cytoscape react-cytoscapejs cytoscape-cose-bilkent recharts zustand framer-motion lucide-react

- docker pull neo4j:5-community

# 8. Success Criteria

The project is complete when all of the following are true:

- A user can type a natural language question about Austin's restaurant network and receive a grounded, accurate answer synthesized from graph data.

- The network visualization displays restaurants colored by community, sized by centrality, with interactive click-to-inspect.

- The temporal slider animates network growth and highlights hype events.

- All four hypotheses (H1–H4) are testable through either chat queries or dashboard views.

- The system runs via 'docker compose up' with no manual steps beyond providing a .env file.

- A demo mode works without the full Yelp dataset.

- The generated Cypher queries are visible to the user for transparency and learning.

End of Build Plan